# Weekly Progress Workbook – Weeks 1 to 13

Group ID: UG 26-27-16 |

Guide: Poonam Kulkarni |

Project: MABSplit – Accelerated Random Forest & Decision Tree Training via Multi-Armed Bandit Node Splitting

Team: Aditya Pansare, Onkar Rane, Dhanashree Maid, Kedar Dhotre

## WEEK 1 | Date: 13-07-26 to 17-07-26

1. Activities / Tasks Completed This Week

| Sr. | Activity / Task Completed | Status | Remarks |
| --- | --- | --- | --- |
| 1 | Group Allocation / Guide Allocation | Done | Group UG 26-27-16 |
| 2 | Domain Selection | Done | Machine Learning |

2. Activities / Tasks Planned for Next Week

| Sr. | Planned Activity / Task | Assigned To |
| --- | --- | --- |
| 1 | Listing Real World Problems | Kedar & Onkar |
| 2 | Shortlisting top 3 Ideas | Dhanashree |
| 3 | Discussing with guide | Aditya & Onkar |
| 4 | Discussed with probable consumer | Aditya & Kedar |

3. Guide's Observations / Remarks: Increase the span of literature survey & explore more ideas.

Guide's Signature with Date:

17-07-26

## WEEK 2 | Date: 20-07-26 to 24-07-26

1. Activities / Tasks Completed This Week

| Sr. | Activity / Task Completed | Status | Remarks |
| --- | --- | --- | --- |
| 1 | Listing Real World Problems | Done |  |
| 2 | Shortlisting top 3 Ideas | Done |  |
| 3 | Discussion with guide | Done |  |
| 4 | Discussion with probable consumer | Done |  |

2. Activities / Tasks Planned for Next Week

| Sr. | Planned Activity / Task | Assigned To |
| --- | --- | --- |
| 1 | Finding Research Based Ideas | All |
| 2 | Discussion on new problems with guide | All |

3. Guide's Observations / Remarks: Actual field survey should be covered to find out the real world problem.

Guide's Signature with Date: 22-07-26

## WEEK 3 | Date: 27-07-26 to 31-07-26

1. Activities / Tasks Completed This Week

| Sr. | Activity / Task Completed | Status | Remarks |
| --- | --- | --- | --- |
| 1 | Finding new Research Ideas | Done |  |
| 2 | Discussion on new problems with guide | Done |  |

2. Activities / Tasks Planned for Next Week

| Sr. | Planned Activity / Task | Assigned To |
| --- | --- | --- |
| 1 | Research on Selected Idea | Kedar, Onkar |
| 2 | Gathering Data on RM | Aditya, Dhanashree |

3. Guide's Observations / Remarks: Real time ideas should be focused.

Guide's Signature with Date: 29-07-26

## WEEK 4 | Date: 03-08-26 to 07-08-26

1. Activities / Tasks Completed This Week

| Sr. | Activity / Task Completed | Status | Remarks |
| --- | --- | --- | --- |
| 1 | Research on Selected Idea | Done | MABSplit |
| 2 | Gathered data on RM | Done |  |

2. Activities / Tasks Planned for Next Week

| Sr. | Planned Activity / Task | Assigned To |
| --- | --- | --- |
| 1 | Searching of relevant reference Papers | Onkar, Dhanashree, Kedar, Aditya |
| 2 | Narrowing down problem Scope | Onkar, Dhanashree, Kedar, Aditya |

3. Guide's Observations / Remarks: IEEE / Scopus / well known journals should be studied for literature survey.

Guide's Signature with Date: 05-08-26

## WEEK 5 | Date: 10-08-26 to 14-08-26

1. Activities / Tasks Completed This Week

| Sr. | Activity / Task Completed | Status | Remarks |
| --- | --- | --- | --- |
| 1 | Searching for Relevant Reference Research Papers | Done | IEEE / Scopus papers |
| 2 | Narrowing down Problem Scope | Done | Tree training speed |

2. Activities / Tasks Planned for Next Week

| Sr. | Planned Activity / Task | Assigned To |
| --- | --- | --- |
| 1 | Data Gathering for Synopsis | Kedar, Onkar, Aditya, Dhanashree |
| 2 | Creating Synopsis Draft | Kedar, Onkar, Aditya, Dhanashree |
| 3 | Submission of Synopsis | Kedar, Onkar, Aditya, Dhanashree |

3. Guide's Observations / Remarks: Identify the specific objectives according to problem statement.

Guide's Signature with Date: 13-08-26

## WEEK 6 | Date: 17-08-26 to 21-08-26

1. Activities / Tasks Completed This Week

| Sr. | Activity / Task Completed | Status | Remarks |
| --- | --- | --- | --- |
| 1 | Data Gathering for Synopsis | Done |  |
| 2 | Creating Synopsis Draft | Done |  |
| 3 | Submission of Synopsis | Done | Submitted |

2. Activities / Tasks Planned for Next Week

| Sr. | Planned Activity / Task | Assigned To |
| --- | --- | --- |
| 1 | Finalising SRS & UML Diagrams | Aditya, Kedar |
| 2 | Preparing WBS, Project Plan & Test Cases | Onkar, Dhanashree |
| 3 | LA-1 Presentation | All |

3. Guide's Observations / Remarks: Discussion regarding the presentation for LA1 of project is discussed.

Guide's Signature with Date: 20-08-26

## WEEK 7 | Date: 24-08-26 to 28-08-26 (LA-1 week)

1. Activities / Tasks Completed This Week

| Sr. | Activity / Task Completed | Status | Remarks |
| --- | --- | --- | --- |
| 1 | Finalising SRS & UML Diagrams | Done |  |
| 2 | Preparing WBS, Project Plan & Test Cases | Done |  |
| 3 | Project Implementation Roadmap Document | Done | 4 modules planned |
| 4 | LA-1 Presentation | Done |  |

2. Activities / Tasks Planned for Next Week

| Sr. | Planned Activity / Task | Assigned To |
| --- | --- | --- |
| 1 | Environment Setup & Dataset Loaders | Kedar, Aditya |
| 2 | Pre-binning (uint8) of Features | Kedar |
| 3 | Baseline Benchmark (Sklearn, LightGBM, FastForest) | Onkar, Dhanashree |

3. Guide's Observations / Remarks: (to be written by guide)

Guide's Signature with Date: ________

## WEEK 8 | Date: 07-09-26 to 11-09-26 (exam week)

1. Activities / Tasks Completed This Week

| Sr. | Activity / Task Completed | Status | Remarks |
| --- | --- | --- | --- |
| 1 | No project work this week |  | Due to exams |

2. Activities / Tasks Planned for Next Week

| Sr. | Planned Activity / Task | Assigned To |
| --- | --- | --- |
| 1 | Environment Setup & Dataset Loaders | Kedar, Aditya |
| 2 | Pre-binning (uint8) of Features | Kedar |
| 3 | Baseline Benchmark (Sklearn, LightGBM, FastForest) | Onkar, Dhanashree |

3. Guide's Observations / Remarks: (to be written by guide)

Guide's Signature with Date: ________

## WEEK 9 | Date: 14-09-26 to 18-09-26

1. Activities / Tasks Completed This Week

| Sr. | Activity / Task Completed | Status | Remarks |
| --- | --- | --- | --- |
| 1 | Environment Setup & Repository Structure | Done | GitHub repo |
| 2 | Dataset Loaders (Adult, Covertype, Synthetic) | Done |  |
| 3 | Pre-binning of Features into uint8 | Done | 8x less memory |
| 4 | Baseline Benchmark on Google Colab | Done | 3 seeds, 5 datasets |

2. Activities / Tasks Planned for Next Week

| Sr. | Planned Activity / Task | Assigned To |
| --- | --- | --- |
| 1 | Numba Fast-MAB Engine Kernels | Kedar, Onkar |
| 2 | Serfling Finite-Population Bounds | Aditya |
| 3 | Adaptive Minibatch Allocation (ADMA) | Dhanashree |
| 4 | Hybrid Solver (Exact vs MAB) | Onkar, Kedar |

3. Guide's Observations / Remarks: (to be written by guide)

Guide's Signature with Date: ________

## WEEK 10 | Date: 21-09-26 to 25-09-26

1. Activities / Tasks Completed This Week

| Sr. | Activity / Task Completed | Status | Remarks |
| --- | --- | --- | --- |
| 1 | Numba Kernels & FastMABEngine | Done | Welford, UCB/LCB |
| 2 | Serfling Bound Implementation | Done |  |
| 3 | ADMA Minibatch Allocator | Done |  |
| 4 | Hybrid Depth-Adaptive Solver | Done | Exact for small nodes |

2. Activities / Tasks Planned for Next Week

| Sr. | Planned Activity / Task | Assigned To |
| --- | --- | --- |
| 1 | Coarse-to-Fine Arm Pruner (H-MAB) | Aditya |
| 2 | Decision Tree Classifier (Sklearn API) | Dhanashree |
| 3 | Random Forest (Bagging, Parallel Training) | Dhanashree, Kedar |
| 4 | Unit Tests | Onkar |

3. Guide's Observations / Remarks: (to be written by guide)

Guide's Signature with Date: ________

## WEEK 11 | Date: 28-09-26 to 02-10-26

1. Activities / Tasks Completed This Week

| Sr. | Activity / Task Completed | Status | Remarks |
| --- | --- | --- | --- |
| 1 | Coarse-to-Fine Arm Pruner | Done | 16 to 256 bins |
| 2 | MABDecisionTreeClassifier | Done | Sklearn compatible |
| 3 | MABRandomForestClassifier | Done | Parallel trees |
| 4 | Unit Testing | Done | Tests in tests/ |

2. Activities / Tasks Planned for Next Week

| Sr. | Planned Activity / Task | Assigned To |
| --- | --- | --- |
| 1 | C++17 MAB Engine | Onkar |
| 2 | Cross-validation, Serialization & Profiler Utilities | Aditya |
| 3 | Integration Testing | Aditya, Onkar |
| 4 | Benchmark Suite & Ablation Study | Kedar, Dhanashree |

3. Guide's Observations / Remarks: (to be written by guide)

Guide's Signature with Date: ________

## WEEK 12 | Date: 05-10-26 to 09-10-26

1. Activities / Tasks Completed This Week

| Sr. | Activity / Task Completed | Status | Remarks |
| --- | --- | --- | --- |
| 1 | C++17 MAB Engine | Done | 3.12 ms on 100K samples |
| 2 | Cross-validation, Serialization & Profiler Utilities | Done |  |
| 3 | Integration Testing of All Modules | Done |  |
| 4 | Benchmarking on Adult, Covertype & Synthetic | Done | Multi-seed |
| 5 | Ablation Study & Result Plots | Done | Full system 4.47x faster |

2. Activities / Tasks Planned for Next Week

| Sr. | Planned Activity / Task | Assigned To |
| --- | --- | --- |
| 1 | System Testing & Bug Fixes | Aditya, Onkar |
| 2 | Research Paper Draft | Kedar, Dhanashree |
| 3 | LA-2 Presentation & Demo | All |

3. Guide's Observations / Remarks: (to be written by guide)

Guide's Signature with Date: ________

## WEEK 13 | Date: 12-10-26 to 16-10-26 (current week, plan only)

## Planned vs Accomplished Summary

| Week | Dates | Planned (from previous week) | Accomplished | Outcome |
| --- | --- | --- | --- | --- |
| 1 | 13-07 to 17-07 | None (start of project) | Group and guide allocation, domain selection | Completed |
| 2 | 20-07 to 24-07 | Listing real world problems, shortlisting top 3 ideas, discussion with guide and probable consumer | All four tasks done | Completed |
| 3 | 27-07 to 31-07 | Finding research based ideas, discussion on new problems with guide | New research ideas found, discussed with guide | Completed |
| 4 | 03-08 to 07-08 | Research on selected idea, gathering data on RM | Research done, data on RM gathered | Completed |
| 5 | 10-08 to 14-08 | Searching reference papers, narrowing down problem scope | Papers searched, scope narrowed | Completed |
| 6 | 17-08 to 21-08 | Data gathering, synopsis draft, synopsis submission | Synopsis drafted and submitted | Completed |
| 7 | 24-08 to 28-08 | SRS and UML, WBS, project plan and test cases, LA-1 presentation | All prepared, LA-1 presented | Completed |
| 8 | 07-09 to 11-09 | Environment setup, dataset loaders, pre-binning, baseline benchmark | No work (exams) | Not done, moved to Week 9 |
| 9 | 14-09 to 18-09 | Same four tasks carried over from Week 7 | Setup, loaders, pre-binning, Colab baseline benchmark | Completed |
| 10 | 21-09 to 25-09 | Numba engine, Serfling bounds, ADMA, hybrid solver | All four implemented | Completed |
| 11 | 28-09 to 02-10 | Arm pruner, decision tree, random forest, unit tests | All four done | Completed |
| 12 | 05-10 to 09-10 | C++ engine, utility modules, integration testing, benchmark suite, ablation study | All done, plots generated | Completed |
| 13 | 12-10 to 16-10 | System testing, research paper draft, LA-2 presentation and demo | In progress | Planned |